# Table of Contents

Neutron OS Master Technical Specification

Related Documents

Architecture Decision Records

Design Prompts (Implementation Specs)

1. Executive Summary

1.1 Vision

1.2 Problem Statement

1.3 Solution Overview

1.4 Target Users

1.5 Scope

1.6 Application Modules

1.6 Development Roadmap

2. Technical Summary

2.1 Core Architecture Concept

2.2 Digital Twin Use Cases

2.3 Key Technical Decisions

2.4 Multi-Tenancy Architecture

3. System Architecture Overview

2.1 Architecture Layers

2.2 Data Flow Summary

2.3 External Integrations

4. Digital Twin Architecture

4.1 Key Concepts

4.2 Architecture Highlights

4.3 Component Interfaces

5. Data Architecture

5.1 Key Concepts

5.2 Technology Stack

5.3 Data Quality Framework

6. Component Specifications

6.1 Component Overview

6.2 Package Specifications

6.3 Service Specifications

6.4 Tools

7. API Specifications

7.1 Unified Query Architecture

7.2 REST API Endpoints

7.3 GraphQL Endpoint

7.4 SQL Endpoint

8. Security Architecture

9. Operational Requirements & Continuity

9.1 Day-End Close-Out

9.2 Backup & Archive Strategy

9.3 Multi-Facility Configuration

9.4 Deployment Topology

9.5 Testing Phase & Operator Confidence

9.6 System Resilience & Downtime Procedures

10. Infrastructure & Deployment

10.1 Environment Overview

10.2 Resource Requirements

11. Integration Points

11.0 Proposed INL Partnership: Complementary Platform Model

10.1 Internal Integration Architecture

12. Performance Requirements

11.1 Latency Requirements

11.2 Throughput Requirements

13. Appendices

Appendix D: NEUP Research Integration

D.1 KAN (Kolmogorov-Arnold Network) Interface Extensions

D.2 PINN (Physics-Informed Neural Network) Constraints

D.3 ROM (Reduced-Order Model) Integration

D.4 Cyber-Physical Security Extensions

# Neutron OS Master Technical Specification

The intelligence platform for nuclear power reactors

| Property | Value |
| --- | --- |
| Version | 0.2 |
| Last Updated | 2026-01-27 |
| Status | Active Development |
| Authors | Benjamin Booth, UT Computational NE Team |

This is the master spec. It provides architecture decisions and high-level design for technical leads. Detailed implementations live in component specs:

| Spec | Focus |
|------|-------|
|  | Surrogate models, provider interfaces, WASM runtime |
|  | Medallion pattern, Iceberg, schemas, streaming |
|  | Command-line interface, auth, WASM validation |

For strategic context, see the .Digital Twin ArchitectureData Architectureneut CLIExecutive Summary

## Table of Contents

Executive Summary

Technical Summary

System Architecture Overview

Digital Twin Architecture

Data Architecture

Component Specifications

API Specifications

Security Architecture

Operational Requirements & Continuity

Infrastructure & Deployment

Integration Points

Performance Requirements

Appendices

## Related Documents

### Architecture Decision Records

| ADR | Decision | Status |
| --- | --- | --- |
| ADR-001 | Polyglot monorepo with Bazel | Accepted |
| ADR-002 | Hyperledger Fabric for audit | Accepted |
| ADR-003 | Iceberg + DuckDB lakehouse | Accepted |
| ADR-007 | Streaming-first architecture | Accepted |
| ADR-008 | WASM surrogate runtime | Proposed |

### Design Prompts (Implementation Specs)

| Prompt | Phase | Description |
| --- | --- | --- |
| Bronze Layer Ingest | 1 | CSV → Iceberg ingestion |
| dbt Silver Models | 1-2 | Data transformation |
| Dagster Orchestration | 2 | Pipeline scheduling |
| Superset Dashboards | 2 | Visualization |

## 1. Executive Summary

### 1.1 Vision

Neutron OS is a unified data and digital twin platform for nuclear facilities. It transforms how operators, researchers, and regulators interact with reactor data—replacing fragmented spreadsheets, manual logs, and disconnected systems with a single source of truth.

### 1.2 Problem Statement

Nuclear facilities today operate with:

Fragmented data: Sensor readings in one system, operator logs in another, experiment results in spreadsheets

Manual compliance: Hours spent compiling reports that regulators require

Reactive operations: Anomalies detected after they occur, not predicted before

Siloed knowledge: Institutional expertise locked in individuals, not accessible to the team

These problems compound as nuclear energy scales. Research reactors are the proving ground—but the solutions must work for commercial fleets.

### 1.3 Solution Overview

Neutron OS provides:

| Capability | Value Delivered |
| --- | --- |
| Unified Data Platform | All reactor data—sensors, logs, experiments, simulations—queryable from one place |
| Digital Twin Analytics | Physics-informed predictions that anticipate equipment behavior and validate operations |
| Automated Compliance | Audit trails and reports generated automatically, not manually compiled |
| AI-Assisted Operations | Natural language queries, automated meeting notes, intelligent anomaly alerts |
| Multi-Facility Ready | One platform serving multiple reactors with appropriate data isolation |

### 1.4 Target Users

| User | Primary Needs |
| --- | --- |
| Reactor Operators | Streamlined shift logs, clear dashboards, predictive alerts |
| Researchers | Experiment tracking, data access for analysis, simulation validation |
| Facility Managers | Compliance reporting, resource utilization, strategic visibility |
| Regulators | Immutable audit trails, standardized reporting, inspection support |

### 1.5 Scope

This Document Covers:

Data architecture (lakehouse design, ingestion, transformation)

Digital twin integration patterns

Platform modules and their relationships

Technical implementation approach

Deferred to Companion Documents:

User interface specifications

Hyperledger blockchain integration details

Individual module PRDs (Operations Log, Experiment Manager, etc.)

### 1.6 Application Modules

Neutron OS is designed as a modular platform. Facilities enable only the modules relevant to their mission.

| Module | Description | PRD | Default |
| --- | --- | --- | --- |
| Core Platform | Data lakehouse, dashboards, authentication | N/A (always on) | Required |
| Reactor Ops Log | Operations logging, experiment log, compliance | Reactor Ops Log PRD | On |
| Experiment Manager | Sample tracking, scheduling, researcher workflow | Experiment Manager PRD | On |
| Analytics Dashboards | Superset visualizations, executive reports | Analytics PRD | On |
| Medical Isotope Production | Customer orders, production batching, QA/QC, shipping | Medical Isotope PRD | Off |
| Digital Twin Analytics | Model integration, prediction validation | (future PRD) | On |
| Training | Personnel onboarding, certification currency, skills development, operator requalification tracking (4hr/quarter minimum) | (future PRD) | Off |
| Personnel | Staff directory with roles, certifications, contact info, availability | (future PRD) | Off |
| Search / AI | RAG, workflow-enabled agents, tuned LLMs, semantic search | (future PRD) | Off |
| Connections | Integrations hub for external systems (within Settings) | (future PRD) | Off |

Module Architecture:

Multi-Facility Configurability:

All facility-specific aspects are configuration, not code:

| Aspect | Example (NETL) | Example (NRAD) | Configuration |
| --- | --- | --- | --- |
| Facility names | TPNT, EPNT, CT | PTS, CT, RSR | Admin dropdown editor |
| License limits | 1 MW | 250 kW | Settings page |
| Approval workflow | ROC → RM | Similar | Workflow builder |
| Isotope catalog | I-131, Mo-99 | Different set | Catalog editor |
| Branding | UT Austin | INL | Theme settings |

### 1.6 Development Roadmap

Development follows a tracer bullet approach: thin vertical slices that prove the architecture end-to-end, ship usable features fast, and expose integration risks early. Each tracer touches data → query → interface, building confidence before infrastructure investments.

#### Tracer Bullets (Q1-Q2 2026)

| Tracer | User Story | Stack Slice | Ships |
| --- | --- | --- | --- |
| T1 | "Show me reactor conditions during my Jan 15 experiment" | neut data query → existing Postgres | Feb 2026 |
| T2 | "Search ops logs for 'fuel temp' mentions" | neut log query → full-text search | Feb 2026 |
| T3 | "What's unusual about today's power profile?" | neut chat → simple anomaly detection | Mar 2026 |
| T4 | "Draft a console check entry" | neut log entry → write path + audit | Mar 2026 |
| T5 | "Predict xenon state in 2 hours" | First surrogate model (Python) | Q2 2026 |

After T1-T5: Working neut CLI with auth, read/write paths proven, chat mode with real data, first predictive model, users giving feedback.

#### Infrastructure Phases (Q2 2026+)

Once tracers validate the architecture, invest in production infrastructure:

| Phase | Focus | Components | Target |
| --- | --- | --- | --- |
| I1 | Data Platform | Iceberg lakehouse, Bronze ingest, dbt Silver/Gold | Q2 2026 |
| I2 | Production Services | FastAPI services, Keycloak auth, audit blockchain | Q3 2026 |
| I3 | Real-Time | Streaming ingest, WASM surrogates, low-latency inference | Q4 2026 |
| I4 | Advanced | Multi-agent orchestration, closed-loop (TBD) | 2027+ |

#### Derisking Strategy

| Risk | Mitigation |
| --- | --- |
| Iceberg complexity | T1-T5 prove value against existing Postgres; migrate when justified |
| Chat is hard | T3 starts with pattern matching; LLM integration is incremental |
| Auth is complex | T1-T2 use API keys; OIDC added with T4 write path |
| WASM surrogates are research | T5 uses Python model; WASM is performance optimization |
| No CLI adoption | Ship T1-T2 fast; pivot to web-first if adoption is low |

Current Status (Jan 2026): NETL TRIGA data flows: Box → TACC Lonestar6 → DMSRI-web PostgreSQL → Plotly. T1-T2 target this existing data; no infrastructure changes required to ship first features.

## 2. Technical Summary

This section provides the technical foundation for architects and developers. For strategic context, see .Executive Summary

### 2.1 Core Architecture Concept

Neutron OS follows a sensor → lakehouse → prediction → validation loop:

Ingest: Sensor data streams into Bronze layer (Iceberg lakehouse, immutable, time-travel enabled)

Transform: dbt pipelines clean data into Silver/Gold layers

Train: ML models learn from historical data (physics-informed, with uncertainty quantification)

Predict: Digital twin surrogates predict state in ~10ms (vs ~100ms sensor latency)

Validate: Compare predictions to actual readings; retrain when accuracy degrades

Future: Closed-loop control (predictions drive actuation—requires regulatory approval)

Why this matters: The 10x speed advantage enables predictive safety margins (act before anomalies manifest) and tighter operating envelopes.

### 2.2 Digital Twin Use Cases

Digital twins serve multiple purposes in reactor operations. The platform enables all five categories below, though implementation phases differ:

| Use Case | Key Capabilities | Development Phase |
| --- | --- | --- |
| Real-Time State Estimation | Fill sensor gaps (~10ms predictions vs ~100ms sensors); estimate unmeasurable quantities | Phase 4 (requires streaming) |
| Fuel Management | Track burnup, identify hot spots, optimize reload patterns, predict xenon poisoning | Phase 3 (batch analytics) |
| Predictive Maintenance | Anticipate component degradation, track thermal cycling stress | Phase 5 (requires history) |
| Experiment Planning | Simulate irradiations before execution, predict activation levels, support SAR/TSR | Phase 3 (batch analytics) |
| Research Validation | Compare physics codes to operational data, generate ML training datasets |  |

### 2.3 Key Technical Decisions

| Decision Area | Choice | Rationale |
| --- | --- | --- |
| Build System | Bazel | Polyglot support (Python, TS, Go, C, Mojo), hermetic builds |
| Infrastructure | Terraform + K8s + Helm | Production-grade IaC, K3D for local dev |
| Data Lakehouse | Apache Iceberg + DuckDB | Time-travel, schema evolution, fast analytics |
| Transforms | dbt-core + Dagster | SQL-first transforms, observable orchestration |
| Analytics | Apache Superset | Open-source BI, test-driven dashboard development |
| Audit Layer | Hyperledger Fabric | Multi-facility blockchain, regulatory compliance |
| Vector Store | pgvector + RLS | Meeting context, semantic search, access control |

### 2.4 Multi-Tenancy Architecture

Neutron OS supports multi-tenant deployments with strict data isolation. Current focus: UT Austin NETL. Architecture designed for future multi-org collaboration.

Data Isolation Model:

| Aspect | Implementation |
| --- | --- |
| Row-Level Security | All tables include org_id, reactor_id columns |
| Default Access | Org can only see their own data |
| Cross-Org Sharing | Explicit grants (e.g., shared benchmarking datasets) |
| Shared Resources | Ontology schema, tag conventions, model registry |
| Isolated Resources | Sensor data, ops log entries, meeting transcripts |

Deployment Options:

| Model | Description | Use Case |
| --- | --- | --- |
| Shared Cloud (default) | Single platform, multi-tenant RLS, shared compute | Most orgs |
| Federated | Org-local DTs, shared analytics, federated queries | Sensitive data + collaboration |
| Air-Gapped | Full local deployment, no external connection | High-security facilities |

## 3. System Architecture Overview

The proposed platform would be organized in layers, each with specific responsibilities:

### 2.1 Architecture Layers

Design Pattern: The Bronze/Silver/Gold "medallion" architecture separates raw ingestion from transformation—a pattern proven at organizations handling 100+ petabytes with minute-level latency. It enables fast backfill, reproducible transformations, and clear data quality contracts.

| Layer | Components | Responsibility |
| --- | --- | --- |
| External | NETL TRIGA sensors, MPACT/SAM simulations, GitLab, Slack | Data sources outside Neutron OS boundary |
| Ingestion | CSV loaders, HDF5 parsers, LangGraph pipelines | Normalize and route incoming data |
| Storage (Bronze) | Iceberg tables: reactor_timeseries_raw, simulation_outputs_raw, log_entries_raw | Raw, immutable data exactly as received (EL, not ETL) |
| Storage (Silver) | Iceberg tables: reactor_readings, xenon_dynamics, log_entries_validated | Cleaned, typed, deduplicated data |
| Storage (Gold) | Iceberg tables: reactor_hourly_metrics, fuel_burnup_current | Business-ready aggregates for dashboards |
| DT Simulation | ML training pipeline, TRIGA/MSR/MIT Loop/OffGas surrogate models, validation engine | Real-time state prediction (~10ms) |
| Services | dbt transforms, Dagster orchestration, DuckDB queries (embedded), Trino (distributed, Phase 4+), pgvector search | Data processing and analytics |
| Presentation | Superset dashboards, FastAPI endpoints, React apps | Human and machine interfaces |
| Infrastructure | Kubernetes (K3D), Terraform, Helm, Prometheus/Grafana | Deployment, scaling, observability |
| Audit | Hyperledger Fabric | Multi-facility blockchain for regulatory compliance |

### 2.2 Data Flow Summary

Primary data flows:

Sensor → Analytics: Sensors → Bronze (raw) → Silver (cleaned) → Gold (aggregated) → Superset dashboards

Simulation → Validation: MPACT outputs → Bronze → Silver → ML training → Surrogate models → Predictions

Prediction → Dashboard: Surrogate model → Prediction (source='modeled') → Gold → Dashboard overlay vs measured

Meeting → Requirements: Audio → Whisper transcription → LLM extraction → Action items → GitLab issues

### 2.3 External Integrations

| System | Integration | Data Flow |
| --- | --- | --- |
| NETL TRIGA | CSV files synced to Box | Sensors → Box → TACC → Bronze |
| TACC Lonestar6 | HPC storage + compute | Pull from Box, run simulations, store outputs |
| MPACT/SAM/Nek5000 | HDF5 output parsers | Simulation outputs → Bronze |
| GitLab | Issue creation API | Action items → GitLab issues |
| Plotly/Jupyter | Direct lakehouse queries | Gold/Silver → Visualization |

## 4. Digital Twin Architecture

📄 Full specification: digital-twin-architecture-spec.md

Digital twins enable real-time state estimation, fuel management, predictive maintenance, experiment planning, and research validation.

### 4.1 Key Concepts

| Concept | Description |
| --- | --- |
| Real-Time Gap | Sensors: ~100ms latency; Surrogates: ~10ms predictions |
| Closed-Loop | Predict → Measure → Validate → Retrain cycle |
| Uncertainty | Bounds widen between sensor readings, collapse on validation |
| Provider Model | Reactor-specific implementations (TRIGA, MSR, MIT Loop, OffGas) |

### 4.2 Architecture Highlights

Surrogate models trained on MPACT/SAM simulation data

WASM runtime for secure, auditable model execution (see )ADR-008

Validation engine compares predictions to actual readings

Extension points for custom physics and ML models

### 4.3 Component Interfaces

ReactorProvider (trait)
├── get_state() → ReactorState
├── predict(Δt) → PredictedState + Uncertainty
├── validate(predicted, actual) → ValidationResult
└── retrain(dataset) → UpdatedModel

See [digital-twin-architecture-spec.md](digital-twin-architecture-spec.md) for:

Detailed closed-loop architecture diagrams

Provider interface definitions (Rust traits + Python protocols)

WASM surrogate runtime specification

Performance targets and validation criteria

## 5. Data Architecture

📄 Full specification: data-architecture-spec.md

The platform employs a medallion architecture (Bronze → Silver → Gold) built on Apache Iceberg for time-travel capabilities and schema evolution, with DuckDB as the query engine.

### 5.1 Key Concepts

| Layer | Purpose | Example Tables |
| --- | --- | --- |
| Bronze | Raw, immutable data as received | reactor_timeseries_raw, log_entries_raw |
| Silver | Cleaned, typed, deduplicated | reactor_readings, xenon_dynamics |
| Gold | Business-ready aggregates | reactor_hourly_metrics, fuel_burnup_current |

### 5.2 Technology Stack

| Component | Role | Rationale |
| --- | --- | --- |
| Apache Iceberg | Table format | Time-travel, schema evolution, ACID |
| DuckDB | Query engine | Fast analytics, embedded, Arrow-native |
| dbt-core | Transforms | SQL-first, testable, lineage |
| Dagster | Orchestration | Observable, asset-aware |

### 5.3 Data Quality Framework

Row-level validation via dbt tests

Schema contracts enforced at ingestion

Data freshness monitoring via Dagster sensors

Audit trail via Hyperledger Fabric

See [data-architecture-spec.md](data-architecture-spec.md) for:

Detailed medallion layer specifications

Gold table schemas (reactor_hourly_metrics, xenon_state, fuel_burnup, etc.)

Iceberg configuration and partitioning strategies

Streaming architecture patterns

## 6. Component Specifications

### 6.1 Component Overview

### 6.2 Package Specifications

Packages are organized by language. Domain models are defined in Avro/Protobuf and code-generated for each target language.

#### 6.2.1 packages/schemas

| Property | Value |
| --- | --- |
| Location | packages/schemas/ |
| Format | Avro (.avsc) + Protobuf (.proto) |
| Purpose | Language-agnostic domain models and API contracts |
| Code-gen | Python (pydantic), TypeScript, Go |
| Status | Planned |

Some data-layer schemas exist in data/iceberg/schemas/gold/.

#### 6.2.2 neutron_core (Python)

| Property | Value |
| --- | --- |
| Location | packages/python/neutron_core/ |
| Language | Python 3.11+ |
| Purpose | Domain models (Pydantic), configuration, logging |
| Dependencies | pydantic, structlog, python-dotenv |
| Status | Planned |

#### 6.2.3 neutron_data (Python)

| Property | Value |
| --- | --- |
| Location | packages/python/neutron_data/ |
| Language | Python 3.11+ |
| Purpose | Iceberg/DuckDB utilities, query helpers |
| Dependencies | pyiceberg, duckdb, polars |
| Status | Planned |

#### 6.2.4 neutron_auth (Python)

| Property | Value |
| --- | --- |
| Location | packages/python/neutron_auth/ |
| Language | Python 3.11+ |
| Purpose | Keycloak client, token management |
| Dependencies | python-keycloak, httpx |
| Status | Planned |

#### 6.2.5 neutron_audit (Python)

| Property | Value |
| --- | --- |
| Location | packages/python/neutron_audit/ |
| Language | Python 3.11+ |
| Purpose | Audit trail client, Fabric SDK wrapper |
| Dependencies | hyperledger-fabric-sdk |
| Status | Planned |

#### 6.2.6 TypeScript Packages (Future)

| Package | Purpose | Status |
| --- | --- | --- |
| neutron-sdk | API client for frontend | Planned |
| neutron-ui | Shared React components | Planned |

### 6.3 Service Specifications

| Service | Purpose | Technology | Status |
| --- | --- | --- | --- |
| neutron-api | REST API gateway | FastAPI | Planned |
| neutron-gateway | BFF for frontend | FastAPI | Planned |
| neutron-log | Unified Log service | FastAPI + Fabric | Planned |
| neutron-auth | Auth proxy | Keycloak adapter | Planned |

#### 6.3.1 neutron-api

| Property | Value |
| --- | --- |
| Location | services/neutron-api/ |
| Framework | FastAPI |
| Purpose | Primary REST API for all Neutron OS operations |
| Auth | JWT via Keycloak |
| Status | Planned |

#### 6.3.2 neutron-log

| Property | Value |
| --- | --- |
| Location | services/neutron-log/ |
| Framework | FastAPI |
| Purpose | Reactor Operations Log service with blockchain audit |
| Spec | Reactor Ops Log Spec |
| Status | Planned |

### 6.4 Tools

#### 6.4.1 neut CLI

| Property | Value |
| --- | --- |
| Location | tools/neut/ |
| Spec | neut CLI Spec |
| PRD | neut CLI PRD |
| Status | Planned |

## 7. API Specifications

### 7.1 Unified Query Architecture

The proposed architecture would support both SQL and GraphQL interfaces, potentially through integration with INL's DeepLynx or a custom-built GraphQL layer, unified through an intelligent query router.

#### 7.1.1 Why Both GraphQL AND SQL?

| Query Pattern | Best Interface | Example | Reason |
| --- | --- | --- | --- |
| Asset relationships | GraphQL | "What detectors are in the primary loop?" | Graph traversal is native |
| Limit definitions | GraphQL | "What limits apply to fuel temp?" | Hierarchical data |
| Time-series trends | SQL | "Show power for last 7 days" | Aggregation, window functions |
| ML training data | SQL | Extract features for model training | pandas/DuckDB native |
| BI dashboards | SQL | Superset queries | SQL-native tool |
| INL interoperability | GraphQL | Compatible with DeepLynx API pattern | Ontology alignment |

#### 7.1.2 Dynamic Schema Generation (DeepLynx Pattern)

Like INL's DeepLynx, our GraphQL schema is dynamically generated from the ontology:

Schema auto-reflects ontology changes
 When you add a Detector class → GraphQL type becomes available

query {
    __schema {
        types { name }  # Returns: Detector, ControlElement, Limits, etc.
    }
}

 Query by class (metatype in DeepLynx terminology)
query {
    metatypes {
        Detector(nrad_class: {operator: "eq", value: "Control Element"}) {
            tag_name
            limits { safety_importance, reference }
        }
    }
}

### 7.2 REST API Endpoints

| Endpoint | Method | Purpose | Auth |
| --- | --- | --- | --- |
| /api/v1/reactor/metrics | GET | Query reactor metrics | API Key |
| /api/v1/log/entries | POST | Submit log entry | JWT + Role |
| /api/v1/log/entries/{id} | GET | Retrieve log entry | JWT |
| /api/v1/audit/verify/{hash} | GET | Verify data integrity | API Key |
| /api/v1/audit/evidence/{id} | GET | Download evidence package | JWT + Auditor |
| /api/v1/meetings/intake | POST | Submit meeting recording | JWT |

### 7.3 GraphQL Endpoint

| Endpoint | Method | Purpose | Auth |
| --- | --- | --- | --- |
| /graphql | POST | Ontology queries, relationships, limits | JWT |
| /graphql/introspect | POST | Schema introspection | JWT |

### 7.4 SQL Endpoint

| Endpoint | Method | Purpose | Auth |
| --- | --- | --- | --- |
| /sql | POST | Time-series, analytics queries | JWT |
| /sql/explain | POST | Query plan explanation | JWT |

## 8. Security Architecture

## 9. Operational Requirements & Continuity

Neutron OS operates in mission-critical environments where system downtime, regulatory compliance, and operator confidence are paramount. This section defines cross-cutting operational requirements that apply across all modules and facility deployments.

### 9.1 Day-End Close-Out

All operational logs, records, and critical data entries must support end-of-shift close-out to ensure regulatory compliance and prevent post-shift tampering.

Requirements:

Entries become read-only after shift end (time-based or explicit sign-off)

Supplements remain allowed for corrections discovered later

Automatic close recommended (immutable after 24 hours; supplements always possible)

Applies to: Reactor Ops Log, Experiment Log, Compliance records

Affected PRDs:

Reactor Ops Log

(experiments locked post-day)Experiment Manager

(regulatory periods)Compliance Tracking

### 9.2 Backup & Archive Strategy

Facilities require multiple backup tiers for data protection, regulatory compliance, and recovery from system failure.

Strategy:

| Backup Type | Frequency | Storage | Purpose |
| --- | --- | --- | --- |
| Automated Cloud | Continuous | Off-site (AWS/GCP) | Primary disaster recovery |
| Encrypted Local | Daily | Facility network drive | Fast recovery, no internet dependency |
| Printed Archives | Weekly/Monthly | Physical filing cabinet | Regulatory audit trail, offline reference |
| Portable Backup | Monthly | Lockable external drive | Facility-controlled offline archive |
| Plain-Text Export | Weekly | Multiple media | Future-proof, software-independent |

Retention: Live system ≥2 years (NRC inspection window); offline archive ≥7 years (regulatory requirement).

Applies to: Data Platform, Reactor Ops Log, Experiment Manager, Compliance Tracking

See: Data Architecture - Backup & Retention

### 9.3 Multi-Facility Configuration

Neutron OS supports multiple reactor types and regulatory frameworks via configuration, not code changes. One codebase serves diverse facilities.

Core Platform Capabilities:

Facility-specific dropdowns: License limits, approval workflows, isotope catalogs, branding

Entry type templates: Customizable console check forms, experiment categories, shutdown procedures

Custom field definitions: Additional fields per facility without schema changes

Role mappings: Facility-specific titles (Reactor Manager vs. Reactor Supervisor) mapped to system roles

Applies to: All modules (Ops Log, Experiment Manager, Scheduling, Compliance)

See: Master Spec §1.5 Multi-Facility Support

### 9.4 Deployment Topology

Operational systems must be location-independent and topology-flexible to support diverse facility infrastructure.

Phased Deployment Model:

| Phase | Location | Network | Target |
| --- | --- | --- | --- |
| Phase 1 | Off-site (TACC/Cloud) | Fiber to facility | Q2 2026 |
| Phase 1.5 | Facility server room | Local facility network | Q3 2026 |
| Phase 2 | Control room | Mirrored local + cloud | 2027 |

Considerations:

Control room deployment requires facility security clearance, physical space, network isolation from reactor control systems

Local failover must be available (local elog server or offline hand-log)

UPS/power for ≥15 minutes (graceful shutdown or hand-off to backup)

Redundant network paths (primary + backup) to prevent single-point-of-failure

See: Reactor Ops Log - Server Location

### 9.5 Testing Phase & Operator Confidence

New systems must transition from development to production without losing operator trust or data. This requires a structured testing phase.

Phased Transition:

| Phase | Duration | Method | Success Criteria |
| --- | --- | --- | --- |
| Dry Run | 1-2 weeks | Training off-shift | Operators comfortable with system |
| Parallel (Dual-Logging) | 4-6 weeks | Both hand-log + electronic | >95% data consistency; daily reconciliation |
| Trust-Building | 4 weeks | Electronic primary; hand-log for cross-check | Operators gain confidence; >99% agreement |
| Cutover | Ongoing | Electronic only; hand-log fallback for emergencies | NRC-approved transition |

Dual-Logging Workflow:

Operators create entries in hand-log (traditional)

Same/buddy operators enter into system within 1 hour

Daily reconciliation: Compare for gaps/discrepancies

Facility manager reviews and approves

Weekly sign-off by ops staff and facility management

Applies to: All critical modules (Ops Log, Compliance) during initial deployment and major updates

See: Reactor Ops Log - Testing Phase Procedures

### 9.6 System Resilience & Downtime Procedures

Operations cannot halt due to software outages. Systems must degrade gracefully and support manual fallbacks.

Fallback Tiers:

| Scenario | Duration | Fallback | Data Recovery |
| --- | --- | --- | --- |
| Network latency | <5 sec | Local cache; sync on restore | Automatic sync, no data loss |
| Temporary outage | <1 hour | Local cache + hand-log for entries | Sync on reconnect + manual reconciliation |
| Extended outage | 1+ hours | Full hand-log; email entries | Manual re-entry post-recovery |
| Complete failure | Shift+ | Hand-log; timestamp each entry; print/archive | Scheduled re-entry next business day |

Offline-First Pattern:

neut CLI queues entries locally; syncs when restored

Web UI shows "Network latency detected" banner; remains usable

No data loss in any scenario

Hand-log forms stored at console as ultimate fallback

Applies to: neut CLI, all web interfaces, APIs

See: , neut CLI Spec - Offline ModeReactor Ops Log - Downtime Procedures

## 10. Infrastructure & Deployment

### 10.1 Environment Overview

### 10.2 Resource Requirements

| Component | Local Dev | Staging | Production |
| --- | --- | --- | --- |
| Kubernetes Nodes | 1 (K3D) | 1-2 | 3+ (HA) |
| CPU (total cores) | 4 | 8 | 32+ |
| Memory (GB) | 8 | 16 | 64+ |
| Storage (GB) | 50 | 200 | 1000+ |
| GPU (Whisper) | Optional | 1x T4 | 2x T4 |

[PLACEHOLDER: Terraform Module Documentation]
→ Document terraform modules for AWS/Azure/GCP deployment

[PLACEHOLDER: Helm Chart Documentation]
→ Document helm charts for each service

## 11. Integration Points

### 11.0 Proposed INL Partnership: Complementary Platform Model

January 2026: Neutron OS and DeepLynx are independent platforms. This section outlines optional interoperability for facilities using both.

Vision: INL keeps DeepLynx for ontology management; Neutron OS adds the analytics layer.

#### What We Would Adopt from DeepLynx/NRAD

| Category | Adopted Standards |
| --- | --- |
| Ontology Vocabulary | Class names (Detector, Control Element, Limits, Analysis), Property names (safety_importance, required_logic), Tag naming {ORG}_{REACTOR}_* pattern, Relationship types (consists_of, sends_data_to) |
| Limits Schema | Safety importance levels ('Safety limit', 'LCO', 'Scram function'), Voting logic ('2 of 3', '3 of 3'), SAR/TSR references ('TSR-406 pg. 17') |
| Dynamic GraphQL Schema | Schema auto-generated from ontology, Introspection for discovery, Tenant-scoped queries by default |

#### Proposed Multi-Tenant Features for INL

| Feature | Capabilities |
| --- | --- |
| Tenant Isolation (RLS) | All queries scoped by org_id automatically, INL sees only INL data by default, Cross-tenant sharing requires explicit grant |
| Independent Reactor Namespaces | NRAD, TREAT, ATR each get reactor_id, Separate DT models per reactor, Independent log streams |
| Shared Resources (Cross-Tenant) | Ontology registry (read access), Benchmarking datasets (opt-in), Model validation results (opt-in), TRIGA-to-TRIGA comparisons |
| Org-Specific Customization | Custom dashboards per org, Org-specific LLM fine-tuning, Integration with existing tools (GitLab, Slack) |

#### Potential Cross-Facility Analytics (Opt-In)

With consent, this integration could enable powerful multi-facility analysis:

TRIGA Benchmarking: Compare NETL vs NRAD xenon dynamics, control rod response, fuel burnup patterns

Model Validation: Test DT models against multiple reactor datasets

Anomaly Detection: Train on combined fleet data for rare event detection

Regulatory Harmonization: Consistent audit formats across facilities

#### Proposed Phased Onboarding for INL

### 10.1 Internal Integration Architecture

## 12. Performance Requirements

### 11.1 Latency Requirements

| Operation | Target Latency | Measurement Point |
| --- | --- | --- |
| Dashboard page load | < 3 seconds | Browser to rendered charts |
| Simple query (single table) | < 500ms | API request to response |
| Complex query (joins) | < 2 seconds | API request to response |
| Data ingestion | < 5 minutes | Source to Bronze layer |
| Transform pipeline | < 10 minutes | Bronze to Gold refresh |
| Audit hash computation | < 1 second | Per data batch |

### 11.2 Throughput Requirements

| Metric | Target | Notes |
| --- | --- | --- |
| Reactor data ingestion | 1 Hz sustained | Per serial connection |
| Concurrent dashboard users | 50+ | With caching |
| Daily data volume | 1+ GB | All sources combined |
| Meeting transcriptions | 10/day | Whisper processing |

[PLACEHOLDER: Performance Testing Plan]
→ Define load testing scenarios and acceptance criteria

## 13. Appendices

A. Architecture Decision Records

The following ADRs document key technical decisions:

| ADR | Title | Status |
| --- | --- | --- |
| ADR-001 | Build System: Bazel for Polyglot Monorepo | Proposed |
| ADR-002 | Blockchain: Hyperledger Fabric for Multi-Facility Audit | Proposed |
| ADR-003 | Lakehouse: Apache Iceberg + DuckDB | Proposed |
| ADR-004 | Infrastructure: Terraform + K8s + Helm | Proposed |
| ADR-005 | Meeting Intake: LangGraph + pgvector | Proposed |

B. Glossary

#### Nuclear & Regulatory Terms

| Term | Definition |
| --- | --- |
| ATR | Advanced Test Reactor (INL) |
| Control Rod | Neutron-absorbing element used to regulate reactor power |
| DT | Digital Twin - virtual representation synchronized with physical asset |
| Ops Log | Operations Log - digital logbook for operator entries and reactor events (replaces legacy paper and eLOG systems) |
| Flux | Neutron flux - measure of neutron intensity (neutrons/cm²/s) |
| FSAR | Final Safety Analysis Report |
| LCO | Limiting Condition for Operation - safety limit from Technical Specifications |
| NETL | Nuclear Engineering Teaching Laboratory (UT Austin) |
| NRAD | Neutron Radiography Reactor (INL) |
| NRC | Nuclear Regulatory Commission |
| Reactivity | Measure of departure from criticality (ρ or Δk/k) |
| SAR | Safety Analysis Report |
| SCRAM | Emergency reactor shutdown (Safety Control Rod Axe Man) |
| TREAT | Transient Reactor Test Facility (INL) |
| TRIGA | Training, Research, Isotopes, General Atomics - reactor type |
| TSR | Technical Safety Requirements |
| Xenon Dynamics | Transient poisoning effects from Xe-135 buildup/decay |

#### Data Architecture Terms

| Term | Definition |
| --- | --- |
| Bronze Layer | Raw, unprocessed data as received from sources |
| Silver Layer | Cleaned, validated, and deduplicated data |
| Gold Layer | Business-ready, aggregated datasets for analytics |
| Iceberg | Open table format for large analytic datasets with time-travel |
| Lakehouse | Architecture combining data lake flexibility with warehouse structure |
| Merkle Root | Cryptographic hash representing data integrity of a dataset |
| Parquet | Columnar storage format optimized for analytics |
| RLS | Row-Level Security - database access control per row |
| Time-travel | Ability to query data as it existed at a past point in time |

#### Architecture & Integration Terms

| Term | Definition |
| --- | --- |
| Extension Point | Registration mechanism for external providers |
| Factory | Internal instantiation pattern that creates provider instances |
| GraphQL | Query language for APIs with typed schema |
| Helm | Package manager for Kubernetes applications |
| K3D | Lightweight Kubernetes in Docker for local development |
| MCP | Model Context Protocol - standard for LLM tool integration |
| OPC-UA | Open Platform Communications Unified Architecture - industrial protocol |
| Provider | External implementation conforming to a factory interface |
| SPI | Service Provider Interface - plugin discovery pattern |
| Terraform | Infrastructure as Code tool for cloud provisioning |

#### ML & Analytics Terms

| Term | Definition |
| --- | --- |
| Agentic | AI system capable of autonomous reasoning and tool use |
| Embedding | Dense vector representation of text or data for similarity search |
| Fine-tuning | Adapting a pre-trained model to domain-specific data |
| LLM | Large Language Model |
| RAG | Retrieval-Augmented Generation - combining search with LLM |
| Surrogate Model | Fast approximation of expensive physics simulations |
| Vector Store | Database optimized for similarity search on embeddings |

#### Neutron OS-Specific Terms

| Term | Definition |
| --- | --- |
| Compliance Module | Automated NRC reporting and audit trail generation |
| DataTransformer | Interface for Bronze→Silver→Gold data transformations |
| Ingest Module | Data acquisition from OPC-UA, Modbus, file uploads |
| Reactor Provider | Configuration bundle defining reactor type characteristics |
| Simulator Module | Physics model execution (SAM, RELAP, PARCS) |
| Surrogate Module | ML-based fast approximations of physics models |

C. References

Apache Iceberg: https://iceberg.apache.org/

DuckDB: https://duckdb.org/

Apache Superset: https://superset.apache.org/

Hyperledger Fabric: https://www.hyperledger.org/use/fabric

LangGraph: https://github.com/langchain-ai/langgraph

dbt: https://www.getdbt.com/

Dagster: https://dagster.io/

[PLACEHOLDER: Additional Appendices]
→ Add detailed schemas, API specs, test plans as developed

## Appendix D: NEUP Research Integration

This appendix identifies technical integration points for NEUP 2026 proposals.

### D.1 KAN (Kolmogorov-Arnold Network) Interface Extensions

NEUP Proposal: KANs for Interpretable Nuclear Reactor Surrogate Modeling

| Interface Point | Current State | Extension Needed |
| --- | --- | --- |
| SurrogateModule.predict() | Black-box output | Include basis function activations |
| Uncertainty quantification | Not specified | KAN native UQ propagation |
| Interpretability API | None | Expose learned symbolic expressions |

#### Proposed Surrogate Interface v2

class KANSurrogate(SurrogateModule):
    def predict(self, inputs: dict) -> SurrogateResult:
        """Returns prediction with KAN-specific interpretability."""
        pass
    
    def explain(self, inputs: dict) -> KANExplanation:
        """Returns symbolic form of learned function."""
        pass
    
    def get_basis_activations(self, inputs: dict) -> dict[str, np.ndarray]:
        """Returns activations of each KAN layer's basis functions."""
        pass

### D.2 PINN (Physics-Informed Neural Network) Constraints

NEUP Proposal: PINNs for Reactor Digital Twins

| Physics Constraint | Implementation | Validation |
| --- | --- | --- |
| Conservation laws | Soft penalty in loss | Residual monitoring |
| Boundary conditions | Hard constraint via ansatz | Boundary error tracking |
| Initial conditions | Provided from Bronze layer | IC match verification |

#### Physics-Informed Loss Specification

class PINNLossComponents:
    data_loss: float       # MSE against Silver layer measurements
    physics_loss: float    # PDE residual (neutron diffusion, thermal-hydraulics)
    boundary_loss: float   # Boundary condition violation
    
    @property
    def total(self) -> float:
        return self.data_loss + self.physics_params.lambda_physics * self.physics_loss + self.physics_params.lambda_bc * self.boundary_loss

### D.3 ROM (Reduced-Order Model) Integration

NEUP Proposal: Salt Loop Reduced-Order Models

| Model Type | Use Case | Interface |
| --- | --- | --- |
| POD-Galerkin | Thermal-hydraulics | rom.project(full_state) -> reduced_state |
| DMD | Time-series prediction | rom.evolve(state, dt) -> future_state |
| Sparse sampling | Sensor placement | rom.optimal_sensors(n) -> locations |

### D.4 Cyber-Physical Security Extensions

NEUP Proposal: Cyber-Nuclear Security (Topic 11)

#### Security Layers for Digital Twin

| Layer | Threats | Mitigations |
| --- | --- | --- |
| Sensor ingestion | Spoofing, replay | Signed readings, time bounds |
| Model execution | Tampering, poisoning | Model checksums, adversarial detection |
| Actuator interface | Command injection | Cryptographic auth, rate limiting |
| State database | Unauthorized access | Encryption at rest, RBAC |

#### Air-Gap Deployment Mode

deployment_mode: airgap
network:
  external_access: false
  data_diode: 
    direction: out_only
    format: encrypted_summary
model_updates:
  method: manual_transfer
  verification: checksum + signature

Document generated: January 15, 2026