Ex-Core Diagnostics for Molten Salt Reactors Using Power Noise Unfolding
Topic Area 1 – Advanced Reactor Development and Plant Optimization
PI: Ondrej Chvala, University of Texas, Austin
Co-PI: Kevin?
1. Project Summary (suitable for public release)
Advanced reactor concepts—particularly molten salt reactors (MSRs)—operate in harsh environments where in-core instrumentation is difficult, reliability-limited, or infeasible. This creates a critical gap in operational monitoring, early anomaly detection, and model-based qualification of safety-relevant behaviors. Topic Area 1 explicitly calls for research that supports advanced reactor concepts and plant optimization, including technologies for operational monitoring and characterization of system changes over time.
This project will develop a foundation for next-generation operational monitoring based on ex-core neutron detection and power-noise reconstruction. The central hypothesis is that stochastic and periodic perturbations (e.g., component vibrations, flow-induced effects, and gas void/bubble transport) imprint distinct signatures on ex-core detector signals and reconstructed core power distributions. By coupling time-dependent high-fidelity multigroup neutronics to reduced-order, physics-informed time-series models, we will (i) generate realistic, labeled noise datasets, (ii) quantify transfer functions from perturbations to ex-core observables, and (iii) enable machine-learning-based “noise unfolding” for perturbation classification, localization, and prognostics.
The ultimate application is the planned Molten Salt Research Reactor (MSRR) at Abilene Christian University (ACU), for which the PI is supporting design and digital-twin activities. The work will also deliver near-term validation on the NETL TRIGA reactor through an ongoing, State of Texas–funded nuclear digital twin effort. That effort has already established a VERA/MPACT [1] based digital shadow for TRIGA operations [2]. The team already maintains an MPACT model of the NETL TRIGA core, and a reference MSR MPACT model with delayed neutron precursor flow that can be adapted to MSRR-relevant configurations, reducing start-up risk and enabling early progress on noise simulation.
2. Importance and Relevance to Topic Area 1
Topic Area 1 emphasizes university-led R&D that reduces technical risks for advanced reactor concepts (explicitly including MSRs) via efforts such as advanced component development/testing, advanced reactor transient and safety analysis (including experiments for software validation), innovative solutions to material and operational challenges presented by molten salts, core/system design optimization or modifications, and characterization of system changes over time (including materials surveillance during reactor operations), along with broader plant optimization objectives (e.g., secure/remote operations, economics, and reducing deployment timelines). The proposed ex-core, multigroup neutron noise based monitoring framework, implemented through an MPACT/VERA power-noise simulator with MSR precursor-flow effects and ML-based noise unfolding directly advances these priorities by providing a validated pathway to characterize evolving operational states and incipient faults (voiding, flow anomalies, localized boiling precursors, and structural vibration) in environments where in-core instrumentation is impractical, thereby lowering operational and safety-analysis uncertainty for MSRs and other advanced reactor platforms.
2. Technical Approach and Innovation
2.1 Monitoring concept. Ex-core sensors provide the most practical long-life measurement channel for high-temperature and chemically aggressive systems. Ex-core neutron instrumentation is widely used in power reactors because detectors can be designed and maintained outside the core and hostile in-core environment [3]. For MSRs, ex-core signals are expected to be spectrally hardened by the vessel, reflector, and shielding; therefore, multigroup neutron transport and explicit detector-response modeling are required to simulate measurable signals and their noise content.
2.2 MSR-specific noise physics. In an MSR, delayed neutron precursors (DNPs) are transported with the flowing fuel, and the resulting recirculation/decay kinetics introduce dynamics that are qualitatively different from solid-fuel systems (e.g., phase delays, frequency peaks near the inverse recirculation time, and coupling between flow and reactivity) [4–6]. Prior work has demonstrated that simplified point-kinetics treatments can miss essential features of MSR noise transfer functions and that accurate treatments must respect the coupled space-frequency behavior and DNP boundary conditions [4,5]. Periodic local perturbations (including gas bubbles detected historically in MSRE operations) can propagate through the primary loop and drive observable oscillations in power and precursor fields [7].
2.3 Power-noise simulator in VERA/MPACT. We will create a power-noise simulation capability that leverages MPACT’s high-fidelity deterministic multigroup transport (method of characteristics in 2-D with axial diffusion) to compute (a) baseline flux/power fields, (b) perturbation-response kernels, and (c) ex-core detector response functions. Time series will be generated via a hybrid approach:
- Physics-based perturbation models that represent dominant noise sources for MSRs and research reactors: (i) localized cross-section/density perturbations due to voids/bubbles, including incipient boiling from hot spots or partial channel blockages; (ii) periodic/colored-noise perturbations representing mechanical vibration or flow-induced motion of components; and (iii) flow perturbations that advect DNP fields and alter effective delayed neutron fractions.
- Linearized, frequency-domain response construction (Green’s functions/transfer functions) for small perturbations, consistent with prior two-group MSR noise theory [6] and point-kinetic component projections [4,5].
- Reduced-order time-domain realization to generate long-duration noise sequences efficiently, anchored to multigroup MPACT-computed responses. This provides tractable dataset generation while preserving multigroup spectral effects and MSR flow/recirculation physics.
2.4 Machine-learning noise unfolding. We will develop and benchmark ML methods that infer perturbation type, intensity, and likely location from multichannel ex-core measurements and reconstructed core-power proxies. The simulator provides labeled training data spanning both stochastic and periodic drivers, including DNP-flow-induced signatures unique to MSRs [4–7]. Methods will include (i) physics-informed feature extraction (cross-power spectral densities, coherence, and transfer-function estimates), (ii) supervised classifiers/regressors for known perturbation classes, and (iii) self-supervised anomaly detection for early warning under previously unseen degradations.
3. Application Cases and Validation Strategy
3.1 NETL TRIGA (near-term validation).
Under the Texas digital twin project, we are developing a VERA/MPACT digital shadow workflow for the NETL TRIGA reactor, including automated data handling and repeated MPACT evaluations aligned to measured operating conditions [2]. This project will extend that foundation to zero-power and low-power noise characterization by (i) defining ex-core detector channels and measurement noise models, (ii) generating perturbation-response libraries with MPACT, and (iii) comparing simulated spectral features with observed reactor noise signatures where available.
Leveraging the State of Texas digital twin funding, several TRIGA data acquisition and model-integration activities (e.g., data pipeline maturation and baseline statepoint evaluations) will be executed in parallel with this NEUP effort. This co-funding accelerates validation of the noise simulator while keeping the NEUP scope focused on adding the power-noise and noise-unfolding capabilities.
3.2 MSRR at ACU (target application).
For MSRR, in-core sensing is expected to be highly constrained; therefore, the project emphasizes ex-core observables and the role of flowing DNPs. We will adapt an existing MPACT MSR model that includes delayed neutron precursor flow to MSRR-relevant geometry and operating conditions, and we will explicitly evaluate how precursor drift and loop recirculation alter noise signatures and detectability.
3.3 Expected Operational Applications
The proposed ex-core, multigroup noise simulation and noise-unfolding framework will enable multiple high-value operational monitoring functions for liquid-fueled and solid-fueled systems. Anticipated application threads include:
- Void characterization and gas entrainment assay. Historical MSRE campaigns demonstrated that neutron noise analysis can infer circulating helium void fraction in the fuel salt and that cross-correlation/frequency-response identification can be used to estimate absolute void fraction under power operation [10,11]. Our simulator will generalize these concepts to MSRR-relevant geometry and shielding, quantify detectability with ex-core detectors, and provide labeled datasets for ML-based void classification and localization.
- Flow and recirculation reconstruction. In MSRs, delayed neutron precursor (DNP) transport introduces phase delays and spectral features that scale with loop transit time and mixing. By matching measured coherence/transfer functions to physics-based models that explicitly represent precursor flow and boundary conditions, the methodology can infer bulk flow rate changes, precursor hold-up, and flow-path anomalies that are otherwise difficult to instrument.
- Channel blockage and localized salt boiling precursors. Flow maldistribution or partial blockage can create local overheating and incipient bubble formation, producing localized density/reactivity perturbations. Noise unfolding can discriminate these early signatures from benign stochastic noise and provide actionable warning of developing hot spots before temperature margins are eroded.
- Structural vibration and component motion monitoring. Periodic perturbations induced by vibrating reflectors, control structures, pump assemblies, or vessel internals imprint narrowband peaks and spatially correlated ex-core responses. The proposed transfer-function library and ML classifiers will support identification of evolving mechanical degradation (e.g., increased vibration amplitude, shifted frequencies) and provide a pathway to continuous condition monitoring in reactors where in-core sensors are impractical.
4. Work Plan, Milestones, and Deliverables
The project is organized into three technical thrusts aligned with staged model fidelity and ML readiness.
Year	Thrust / Key Tasks	Milestones	Primary Outputs
1	T1: 1-D axial MSR noise models (1- and 2-group) T2: Ex-core detector-response formulation; baseline TRIGA/MPACT workflows	M1.1 Implement 1-D MSR model with flowing DNPs and recirculation boundary conditions M1.2 Demonstrate stochastic + periodic perturbation injection and compute transfer functions	O1: Verified 1-D noise solver; intuition-building parameter studies O2: Initial ex-core response prototypes
2	T2: High-fidelity multigroup MPACT noise-response libraries T2: Coupled thermal feedback surrogates for perturbation realism	M2.1 TRIGA: multigroup response kernels for selected perturbations M2.2 MSR: multigroup response kernels including DNP-flow dependence	O3: Power-noise simulator v1 (TRIGA + MSR) producing labeled time series O4: Ex-core synthetic datasets for ML
3	T3: Noise unfolding ML + validation T2/T3: Prototype monitoring metrics for MSRR	M3.1 Demonstrate classification/localization on simulated and TRIGA datasets M3.2 Deliver MSRR monitoring workflow + UQ summary	O5: Noise unfolding algorithms + evaluation report O6: Open dataset(s) and software release (as permitted)

Major deliverables: (D1) validated 1-D/2-group MSR noise prototype capturing precursor-flow-induced signatures; (D2) MPACT-based multigroup perturbation-response kernels and ex-core detector models for TRIGA and an MSR reference design; (D3) a power-noise simulator that generates labeled stochastic/periodic noise sequences for key perturbation classes (voids/bubbles, flow anomalies, vibration, and incipient blockage/boiling precursors); and (D4) ML-based noise unfolding methods enabling perturbation classification, localization, and anomaly detection.
5. Facilities, Data, and Computational Resources:
Work will use existing VERA/MPACT computing environments and existing access to TACC HPC resources. Required data inputs include TRIGA operating data streams available to the digital shadow effort [2] and evolving MSRR design and materials information as available via existing agreements. No NSUF access is requested for this project.
6. Risks and Mitigations
- Computational expense of high-fidelity perturbation sweeps. Mitigation: response-kernel and reduced-order realization; focus initial kernels on a small set of high-impact perturbations.
- Limited availability of high-quality measured noise data for validation. Mitigation: prioritize TRIGA zero-power campaigns and leverage the established digital shadow data pipeline [2].
- Model-form uncertainty in bubble/void perturbation statistics. Mitigation: bracket plausible distributions and use ML uncertainty quantification; incorporate sensitivity studies using the 1-D models.
7. Estimated Cost: $1,000,000 (total over 3 years).
8. Artificial Intelligence (AI) Use Disclosure and Disclaimer Portions of this application were developed with the assistance of AI tools to support organizing and editing of the narrative content. All technical content, claims, plans and representations have been reviewed and approved by the applicant, who remains solely responsible for the accuracy and completeness of the submission, the capability to perform the work described, and compliance with intellectual property and third-party rights.
9. References
[1] B. Collins, T. Downar, J. Gehin, A. Godfrey, A. Graham, D. Jabaay, B.W. Kelley, K. Clarno, and K.S. Kim, MPACT Theory Manual Version 2.0. 0 (No. CASL-U-2015-0078-000). ORNL, 2015.
[2] Z. Shang et al., “Developing a Digital Shadow of the TRIGA II Research Reactor at the National Energy Technology Laboratory,” Transactions of the American Nuclear Society, Vol. 127, 2022.
[3] I. Pázsit, T. Hoai-Nam, and E. Zsolt, eds. "Surveillance and Diagnostics of Next Generation Nuclear Reactors," 2025.
[4] V. Dykin and I. Pázsit, “The Molten Salt Reactor Point-Kinetic Component of Neutron Noise in Two-Group Diffusion Theory,” Nuclear Technology, Vol. 193, pp. 404–415, 2016.
[5] I. Pázsit, V. Dykin, and R. Sanchez, “The Point Kinetic Component of Neutron Noise in an MSR,” Annals of Nuclear Energy, Vol. 64, pp. 344–356, 2014.
[6] A. Jonsson and I. Pázsit, “Two-group Theory of Neutron Noise in Molten Salt Reactors,” Annals of Nuclear Energy, Vol. 38, pp. 1238–1251, 2011.
[7] A. Cammi et al., “A Multi-physics Modelling Approach to the Dynamics of Molten Salt Reactors,” Annals of Nuclear Energy, Vol. 38, pp. 1356–1372, 2011.
[8] S. Dulla, P. Ravetto, and M. M. Rostagno, “Neutron Kinetics of Fluid-Fuel Systems by the Quasi-static Method,” Annals of Nuclear Energy, Vol. 31, pp. 1709–1733, 2004.
[9] Oak Ridge National Laboratory, “Zero-Power Physics Experiments on the Molten-Salt Reactor Experiment,” ORNL-4233, 1968.
[10] D. N. Fry, R. C. Kryter, and J. C. Robinson, “Measurement of Helium Void Fraction in the MSRE Fuel Salt Using Neutron-Noise Analysis,” ORNL-TM-2315, Oak Ridge National Laboratory (Aug. 27, 1968).
[11] J. C. Robinson and D. N. Fry, “Determination of the Void Fraction in the MSRE Using Small Induced Pressure Perturbations,” ORNL-TM-2318, Oak Ridge National Laboratory (Feb. 6, 1969).